Agile Sprint Planning & User Story Workshops

Project Vision:

The Smart Disaster Relief Coordination Platform aims to provide a centralized, intelligent, and real-time system for managing disaster response activities. The platform enables seamless communication and coordination among government agencies, emergency responders, healthcare providers, volunteers, and affected citizens. By integrating modern technologies such as cloud computing, GPS tracking, AI-based analytics, and real-time notifications, the system improves the efficiency of rescue operations, resource allocation, and emergency decision-making while minimizing response time and saving lives.

## Project Objectives

The primary objectives of the project are:

- To understand and implement Agile software development practices.

- To identify project requirements and convert them into well-defined Epics and User Stories.

- To prioritize the product backlog based on business value and customer needs.

- To estimate development effort using Story Points.

- To create realistic Sprint Backlogs for iterative development.

- To improve collaboration among stakeholders during sprint planning.

- To deliver functional software increments at the end of each sprint.

- To promote continuous feedback and improvement throughout the software development lifecycle.

## Key Stakeholders

| Stakeholder | Role | Responsibilities |
| --- | --- | --- |
| Product Owner | Business Representative | Defines product vision, prioritizes backlog, and approves completed features. |
| Scrum Master | Agile Facilitator | Conducts sprint planning meetings, removes obstacles, and ensures Agile practices are followed. |
| Development Team | Software Developers | Design, develop, test, and deliver software features during each sprint. |
| QA/Test Engineers | Quality Assurance | Verify software functionality, identify defects, and ensure quality standards are met. |
| Business Analyst | Requirement Analyst | Gathers requirements and converts them into Epics and User Stories. |
| Project Manager | Project Coordinator | Oversees project timelines, resources, and stakeholder communication. |

# 2. Create Epics and User Stories

## 2.1 Epics

An Epic is a large body of work that can be divided into smaller user stories. For the Agile Sprint Planning & User Story Workshop, the project is organized into the following epics:

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| EP-01 | User Management | Manage user registration, login, and profiles. |
| EP-02 | Product Backlog Management | Create, update, prioritize, and manage product backlog items. |
| EP-03 | Sprint Planning | Create sprint plans, assign work, and define sprint goals. |
| EP-04 | User Story Management | Create, edit, estimate, and organize user stories. |
| EP-05 | Task Management | Assign tasks, update progress, and monitor completion. |
| EP-06 | Sprint Tracking & Reporting | Track sprint progress and generate reports. |

## 2.2 User Stories

### Epic 1: User Management

| User Story ID | User Story |
| --- | --- |
| US-01 | As a new user, I want to register an account, so that I can access the Agile Sprint Planning system. |
| US-02 | As a registered user, I want to log in securely, so that my project information remains protected. |
| US-03 | As a user, I want to update my profile, so that my personal information remains current. |

### Epic 2: Product Backlog Management

| User Story ID | User Story |
| --- | --- |
| US-04 | As a Product Owner, I want to create product backlog items, so that all project requirements are captured. |
| US-05 | As a Product Owner, I want to prioritize backlog items, so that the development team works on the highest-value features first. |
| US-06 | As a Scrum Master, I want to view the product backlog, so that I can prepare sprint planning sessions effectively. |

### Epic 3: Sprint Planning

| User Story ID | User Story |
| --- | --- |
| US-07 | As a Scrum Master, I want to create a sprint, so that the team can organize work for the upcoming iteration. |
| US-08 | As a Product Owner, I want to select backlog items for the sprint, so that the sprint delivers maximum business value. |
| US-09 | As a Development Team Member, I want to view sprint tasks, so that I know what work has been assigned to me. |

### Epic 4: User Story Management

| User Story ID | User Story |
| --- | --- |
| US-10 | As a Business Analyst, I want to create user stories, so that project requirements are clearly documented. |
| US-11 | As a Scrum Master, I want to estimate story points, so that the team can plan sprint capacity accurately. |
| US-12 | As a Developer, I want to view acceptance criteria, so that I understand the expected functionality before development. |

# 3. Define Acceptance Criteria

Acceptance Criteria define the conditions that must be satisfied before a user story is considered complete. The Given–When–Then format ensures that each requirement is clear, measurable, and testable.

## 3.1 Acceptance Criteria for Selected User Stories

| User Story ID | User Story | Acceptance Criteria (Given–When–Then) |
| --- | --- | --- |
| US-01 | As a new user, I want to register an account, so that I can access the Agile Sprint Planning system. | Given a new user is on the registration page When valid details are entered and the Register button is clicked Then the account is created successfully and a confirmation message is displayed. |
| US-02 | As a registered user, I want to log in securely, so that my project information remains protected. | Given the user has a valid account When the correct username and password are entered Then the user is authenticated and redirected to the dashboard. |
| US-03 | As a user, I want to update my profile, so that my personal information remains current. | Given the user is logged in When profile details are updated and saved Then the system stores the changes and displays the updated profile. |
| US-04 | As a Product Owner, I want to create product backlog items, so that all project requirements are captured. | Given the Product Owner is logged in When a new backlog item is entered and saved Then the item is added to the product backlog. |
| US-05 | As a Product Owner, I want to prioritize backlog items, so that the development team works on the highest-value features first. | Given multiple backlog items exist When the priority of an item is updated Then the backlog is reordered based on the selected priority. |
| US-06 | As a Scrum Master, I want to view the product backlog, so that I can prepare sprint planning sessions effectively. | Given backlog items are available When the Scrum Master opens the backlog page Then all backlog items are displayed in priority order. |
| US-07 | As a Scrum Master, I want to create a sprint, so that the team can organize work for the upcoming iteration. | Given the Scrum Master has permission When sprint details are entered and submitted Then a new sprint is created successfully. |
| US-08 | As a Product Owner, I want to select backlog items for the sprint, so that the sprint delivers maximum business value. | Given a sprint has been created When backlog items are selected Then the selected items are added to the sprint backlog. |
| US-09 | As a Development Team Member, I want to view sprint tasks, so that I know what work has been assigned to me. | Given tasks have been assigned When the developer opens the sprint board Then all assigned tasks are displayed with their current status. |
| US-10 | As a Business Analyst, I want to create user stories, so that project requirements are clearly documented. | Given the Business Analyst is logged in When a new user story is entered and saved Then it is added to the project backlog successfully. |
| US-11 | As a Scrum Master, I want to estimate story points, so that the team can plan sprint capacity accurately. | Given a user story exists When a story point value is assigned Then the estimate is saved and displayed with the story. |
| US-12 | As a Developer, I want to view acceptance criteria, so that I understand the expected functionality before development. | Given a user story is selected When the developer opens its details Then the acceptance criteria are displayed clearly. |

## 3.2 Benefits of Acceptance Criteria

- Ensures every user story has clear and measurable requirements.

- Helps developers understand the expected functionality.

- Enables testers to verify features using predefined conditions.

- Reduces ambiguity and misunderstandings among Agile team members.

- Improves software quality by ensuring that each feature meets customer expectations before completion.

# 4. Prioritize the Product Backlog

## 4.1 Product Backlog Prioritization

The Product Backlog is an ordered list of features, enhancements, and technical tasks required to complete the project. During Sprint Planning, backlog items are prioritized based on:

- Business Value – Features that deliver the greatest value to customers.

- Customer Needs – Features that satisfy user expectations and improve usability.

- Project Dependencies – Features that must be completed before others can be implemented.

The highest-priority backlog items are selected for the first sprint to ensure that the core functionality of the Agile Sprint Planning system is delivered early.

## 4.2 Prioritized Product Backlog

| Priority | Backlog ID | Epic | User Story | Business Value | Customer Need | Dependency |
| --- | --- | --- | --- | --- | --- | --- |
| 🔴 High | PB-01 | User Management | User Registration | Very High | Very High | None |
| 🔴 High | PB-02 | User Management | Secure Login | Very High | Very High | Registration |
| 🔴 High | PB-03 | Product Backlog | Create Product Backlog | Very High | High | Login |
| 🔴 High | PB-04 | Sprint Planning | Create Sprint | Very High | High | Product Backlog |
| 🔴 High | PB-05 | User Story Management | Create User Stories | High | High | Sprint Creation |
| 🟠 Medium | PB-06 | Product Backlog | Prioritize Backlog Items | High | Medium | Product Backlog |
| 🟠 Medium | PB-07 | Sprint Planning | Select Sprint Backlog | High | Medium | Sprint Creation |
| 🟠 Medium | PB-08 | Task Management | Assign Tasks | Medium | Medium | Sprint Backlog |
| 🟠 Medium | PB-09 | Task Management | Update Task Status | Medium | Medium | Task Assignment |

# 5. Plan the Sprint Backlog

## 5.1 Sprint Overview

The Sprint Backlog is a subset of the Product Backlog that contains the highest-priority user stories selected for implementation during the first sprint. These user stories are divided into smaller, actionable development tasks to ensure efficient execution within the sprint duration.

Sprint Duration: 2 Weeks (14 Days)

Sprint Name: Sprint 1 – Core System Setup

## 5.2 Selected High-Priority User Stories

| Sprint ID | User Story ID | User Story | Priority |
| --- | --- | --- | --- |
| Sprint-1 | US-01 | As a new user, I want to register an account so that I can access the Agile Sprint Planning system. | 🔴 High |
| Sprint-1 | US-02 | As a registered user, I want to log in securely so that my project information remains protected. | 🔴 High |
| Sprint-1 | US-04 | As a Product Owner, I want to create product backlog items so that all project requirements are captured. | 🔴 High |
| Sprint-1 | US-07 | As a Scrum Master, I want to create a sprint so that the team can organize work for the upcoming iteration. | 🔴 High |
| Sprint-1 | US-10 | As a Business Analyst, I want to create user stories so that project requirements are clearly documented. | 🔴 High |

# 5.3 Sprint Backlog Task Breakdown

### User Story 1 – User Registration (US-01)

| Task ID | Development Task | Assigned To | Status |
| --- | --- | --- | --- |
| T1 | Design Registration Page | UI/UX Designer | To Do |
| T2 | Create Registration Database Table | Database Developer | To Do |
| T3 | Develop Registration API | Backend Developer | To Do |
| T4 | Validate User Input | Backend Developer | To Do |
| T5 | Test Registration Module | QA Engineer | To Do |

### User Story 2 – Secure Login (US-02)

| Task ID | Development Task | Assigned To | Status |
| --- | --- | --- | --- |
| T6 | Design Login Screen | UI/UX Designer | To Do |
| T7 | Implement Authentication API | Backend Developer | To Do |
| T8 | Encrypt User Passwords | Backend Developer | To Do |
| T9 | Create User Session Management | Backend Developer | To Do |
| T10 | Perform Login Testing | QA Engineer | To Do |

### User Story 3 – Create Product Backlog (US-04)

| Task ID | Development Task | Assigned To | Status |
| --- | --- | --- | --- |
| T11 | Design Product Backlog Interface | UI/UX Designer | To Do |
| T12 | Develop Backlog Management Module | Backend Developer | To Do |
| T13 | Store Backlog Data in Database | Database Developer | To Do |
| T14 | Validate Backlog Entries | Backend Developer | To Do |
| T15 | Perform Module Testing | QA Engineer | To Do |

### User Story 4 – Create Sprint (US-07)

| Task ID | Development Task | Assigned To | Status |
| --- | --- | --- | --- |
| T16 | Design Sprint Creation Page | UI/UX Designer | To Do |
| T17 | Develop Sprint Creation Module | Backend Developer | To Do |
| T18 | Configure Sprint Schedule | Scrum Master | To Do |

# 6. Estimate Effort Using Story Points

## 6.1 Story Point Estimation

Story Points are used in Agile to estimate the effort, complexity, and uncertainty of implementing a user story. Instead of estimating in hours, the Agile team uses the Fibonacci Sequence (1, 2, 3, 5, 8, 13, 21) because it better represents increasing complexity.

For this project, the team used the Planning Poker estimation technique, where team members discussed each user story and reached a consensus on the appropriate story point value.

## 6.2 Fibonacci Scale

| Story Points | Complexity Level | Estimated Effort |
| --- | --- | --- |
| 1 | Very Low | Simple task with minimal effort |
| 2 | Low | Small feature with few dependencies |
| 3 | Medium | Moderate development effort |
| 5 | Medium–High | Multiple development tasks involved |
| 8 | High | Complex functionality with dependencies |
| 13 | Very High | Large feature with significant complexity |
| 21 | Extremely High | Requires multiple sprints (not selected for Sprint 1) |

# 6.3 Story Point Estimation for Sprint 1

| User Story ID | User Story | Story Points | Justification |
| --- | --- | --- | --- |
| US-01 | As a new user, I want to register an account so that I can access the Agile Sprint Planning system. | 5 | Requires UI development, database design, input validation, API implementation, and testing. |
| US-02 | As a registered user, I want to log in securely so that my project information remains protected. | 3 | Authentication is moderately complex, involving login validation and session management. |

# 7. Present the Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

The primary goal of Sprint 1 is to establish the core functionality of the Agile Sprint Planning & User Story Workshop System. During this sprint, the development team will implement essential features that enable users to register, log in securely, manage the product backlog, create sprints, and define user stories. These foundational modules will support future sprint planning and Agile project management activities.

The sprint is designed to deliver a functional Minimum Viable Product (MVP) that allows Agile teams to begin planning and managing software development projects efficiently.

## 7.2 Sprint Duration

| Sprint Name | Duration | Working Days |
| --- | --- | --- |
| Sprint 1 – Core System Development | 2 Weeks | 14 Days |

## 7.3 Sprint Goal Statement

"Develop and deliver the core modules of the Agile Sprint Planning & User Story Workshop System, enabling secure user access, product backlog management, sprint creation, and user story management to support effective Agile project planning."

## 7.4 Expected Sprint Deliverables

| Module | Feature Delivered | Status |
| --- | --- | --- |
| User Management | User Registration | ✅ Completed |
| User Management | Secure Login | ✅ Completed |
| Product Backlog | Create Product Backlog | ✅ Completed |
| Sprint Planning | Sprint Creation | ✅ Completed |
| User Story Management | Create User Stories | ✅ Completed |
| Database | User & Project Database Integration | ✅ Completed |
| User Interface | Basic Dashboard and Navigation | ✅ Completed |
| Testing | Unit Testing and Functional Testing | ✅ Completed |

## 7.5 Features Completed at the End of Sprint

The following features are expected to be fully implemented by the end of Sprint 1:

- ✅ User Registration Module

- ✅ Secure User Authentication (Login)

- ✅ User Profile Management

- ✅ Product Backlog Creation and Management

- ✅ Sprint Creation and Configuration

- ✅ User Story Creation

- ✅ Database Integration

- ✅ Basic Dashboard Interface

- ✅ Input Validation

- ✅ Unit and Functional Testing

## 7.6 Sprint Deliverables Summary

| Deliverable | Description |
| --- | --- |
| Functional User Registration | New users can create and access accounts. |
| Secure Login System | Authenticated users can securely access the application. |
| Product Backlog Module | Product Owners can create and manage backlog items. |
| Sprint Planning Module | Scrum Masters can create and organize sprints. |
| User Story Module | Business Analysts can document and manage user stories. |
| Integrated Database | User, sprint, and backlog data are stored securely. |
| Basic Dashboard | Users can navigate and access core project features. |
| Tested Software | Core modules are tested and ready for demonstration. |

## 7.7 Sprint Review Criteria

The sprint will be considered successful if the following conditions are met:

- All selected high-priority user stories are completed.

- Acceptance criteria for each user story are satisfied.

- All core modules function without critical defects.

- Product Owner reviews and approves the completed features.

- Sprint deliverables are demonstrated successfully during the Sprint Review Meeting.

## 7.8 Sprint Outcome

At the end of Sprint 1, the Agile team will deliver a working prototype of the Agile Sprint Planning & User Story Workshop System. The completed modules will provide the foundation for future sprints, enabling the team to extend the system with advanced features such as task assignment, sprint tracking, reporting, notifications, and performance analytics.

## Conclusion

Sprint 1 focuses on delivering the essential components required to begin Agile project management. By completing the planned user stories and meeting the defined acceptance criteria, the team will provide a stable and functional platform for sprint planning, backlog management, and user story creation. These deliverables establish a strong foundation for subsequent sprints and support the successful implementation of Agile software development practices.